| DAY: 25/05/2026 | PLACE: Witzenhausen Paper Mill |
| --- | --- |
| AIM: | Presentation and discussion of Juna AI implementation of Centerlining, and Tera Cost Next Gen initial steps definition |
| ISSUER: | Miguel Angel Gonzalez |
| ATTENDEES: | Jorge Arruego, Hugo Pinto, Miguel Angel Gonzalez |
| COPY TO: | Martin Guardia, Matea Dražić |
| CONCLUSION: | The current solution provides an agile and practical condition monitoring tool for operators. However, there are some important risks regarding the business model of the solution. An initial plan was outlined to kick off the implementation of Tera Cost Next Generation solution, based on: Definition of main user profiles Data Platform requirements to support centerlining implementation |

- BACKGROUND

Centerlining project started as the need to automate Wedge centerlining. Current solution has been implemented by Juna AI following operational criteria and guidance by Daniel Goetze.

The main purpose of the application is to support operators in detecting process conditions deviating from predefined “golden” operating settings.

- MEETING MINUTES

- Juna AI centerlining presentation

At the beginning, Daniel Goetze presented the solution, which was followed by a discussion.

Its main objective is to create a solution designed for operator usage and daily monitoring activities. A dedicated interface displays the variables with outliers ranked according to an index based on the magnitude of the deviation from the defined bounds times the duration of the infraction. In addition, the system allows the operator to enrich detected outliers with contextual operational information, query process conditions using a chatbot based on a RAG (Retrieval-Augmented Generation) system using plant documentation and also the possibility of creating agents capable of executing analyses and assisting in process investigations.

The current solution is implemented as an external cloud service where process data is sent to the vendor platform for analysis and visualization. The cost of the prototype was 20k€.

- Discussion

After the presentation there was a discussion aimed to analyse the solution. One of the identified limitations is that the current system does not indicate the actual importance or impact of each variable on, not allowing a 80/20 approach. It would be interesting that the info of consumption, strength and runnability ML models would help to support prioritization. This was followed by a vendor evaluation. As positive aspects:

- Agile implementation approach.

- Low cost seeking for engagement.

- Fast adaptation to operational requirements.

As concerns and risks:

- The solution is implemented as an external cloud service

- Process data is transferred outside the plant environment.

- Risk of losing accumulated functionality, configurations, and knowledge if the service is discontinued

- Hard to be digitally integrated with other solutions.

- Initial plan

An initial plan was outlined regarding Tera Cost Next Generation implementation.

- Perform an initial technical assessment of AVEVA PI System to determine:

  - Existing built-in condition monitoring capabilities.

  - Event/frame generation and alerting functionalities.

  - Possibility of consuming monitoring events and process data from external UIs and analytics services.

  - Available APIs/endpoints for querying time-series data and events.

- Evaluate whether the built-in AVEVA PI System functionality is sufficient for:

  - Rule-based condition monitoring.

  - Golden batch / golden operating condition comparison.

  - Event visualization and interaction.

  - Integration with external analytics and AI components.

- Initiate discussions with the current vendor to:

  - Explore possible collaboration models.

  - Clarify ownership of developments, data, and generated knowledge.

  - Define a business model aligned with internal long-term strategy and sustainability requirements.

  - Evaluate hybrid approaches combining vendor agility with internally owned components.

- Prepare a reference document using IDI methodologies as baseline:

  - Define variables currently used in ML models.

  - Define variables currently considered in golden batch analysis.

  - Identify overlaps, gaps, and prioritization criteria.

- Define differentiated frontend interfaces and functionalities according to user profiles:

  - Operator:

    - Simple condition monitoring view.

    - Prioritized outlier detection.

    - Contextual interaction and annotation of events.

  - Process Manager:

    - Detailed process analysis.

    - Root-cause and impact-oriented views.

    - Access to model-driven prioritization and diagnostics.

  - General Manager:

    - High-level KPIs.

    - Process stability and operational risk overview.

    - Cost, quality, and runnability impact summaries.

- Adopt an iterative sprint-based implementation approach:

  - Each sprint focused on a specific user profile and functionality set.

  - Early validation with end users before extending capabilities.

- Initial implementation priorities:

  - Start with General Manager visualizations and KPI dashboards.

  - In parallel, validate that AVEVA PI System provides the required built-in condition monitoring capabilities.

  - Define the integration architecture between PI, analytics components, and UI layers.